BR-32 Inspection Notes and Closeout Log

Inspection_Notes

| record_id | span_id | lane_id | station | note_type | inspection_text | unit | status_hint |
| --- | --- | --- | --- | --- | --- | --- | --- |
| IN-001 | S1 | EB | 0+020 | deck_patch | Patch edges sawcut clean at Span 1 eastbound lane. | text | TEXT_ONLY |
| IN-002 | S1 | WB | 0+044 | joint_seal | Sealant bead torn at east curb return before final tooling. | text | TEXT_ONLY |
| IN-003 | S2 | EB | 0+072 | rebar | Supplemental #20 bar bundle placed beside patch Z-C. | text | TEXT_ONLY |
| IN-004 | S2 | WB | 0+104 | survey | Deck high point re-shot after grinding pass. | text | TEXT_ONLY |
| IN-005 | A2 | EB | 0+118 |  | Approach slab broom finish note entered without note type. | text | MISSING note_type |

Closeout_Log

| record_id | category | span_or_lane | station_range | field_name | field_value | unit | status_hint | related_record |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CL-001 | quantity_packet | BR-32 | 0+000 to 0+128 | closeout_reference |  | text | MISSING | PS-001 |
| CL-002 | material_test | A2 EB | 0+112 to 0+128 | test_report_id |  | text | MISSING | MT-002 |
| CL-003 | survey_packet | S2 WB | 0+084 to 0+108 | surveyor_initials | JR | text | TEXT_ONLY | SV-003 |
| CL-004 | handover_status | BR-32 | 0+000 to 0+128 | status_text | not signed | text | TEXT_ONLY | PR-003 |
| CL-001-DUP | quantity_packet | BR-32 | 0+000 to 0+128 | closeout_reference |  | text | DUPLICATE | CL-001 |